Statement of Work for

Software engineering for Simulation model

- Contents

1.	Purpose	3

2.	Project Background	3

3.	Project Scope	3

3.1 Scope & Activities	3

3.1.1.	Performance Diagnosis & Technical Proposal	3

3.1.2.	Core Code Performance Optimization	3

3.1.3.	Engineering Enablement	3

3.1.4.	Delivery & Knowledge Transfer	4

3.2	Deliverables	4

4.	Project Delivery and Development Requirements	5

4.1 Project Schedule/Timeline	5

4.2 Development Requirements	6

4.3 Source Code Requirements	6

5.	Success Criteria	6

5.1 System	6

5.1.1.	On-Premises Performance (8-core and 16-core)	6

5.1.2.	Cloud Deployment Readiness	6

6.	Service Level Agreements	7

6.1 Incident Management	7

7.	Other Requirements	8

7.1 Trainings	8

7.2 Testing	8

8.	Acceptance Requirement	8

8.1 System Acceptance	8

8.2 Service Acceptance	9

8.3Document Acceptance	9

9.	Quotation	9

10.	Rate Card	9

11.	SOW breach or Discontinuation	10

12.	Appendix	10

Purpose

The purpose of the Statement of Work is to define the scope of the services and the deliverables that the supplier, hereafter referred to as the “SELLER”, will provide to P&G. If this SOW is translated, the English language version will govern.

Project Background

This SOW defines the scope of services to be provided by the Supplier to optimize the performance and enhance the engineering readiness of P&G’s existing ChainSight supply chain simulation model. The work is strictly limited to performance tuning and engineering refactoring of the current logic—no new business functionality or changes to core business rules are included.

Project Scope

3.1 Scope & Activities

The Supplier shall deliver the following:

Performance Diagnosis & Technical Proposal

- Conduct deep profiling on P&G-provided source code and test datasets.

- Deliver a Performance Optimization Technical Proposal, detailing optimization approach, and implementation plan.

Core Code Performance Optimization

Refactor code strictly per the approved proposal, focusing on:

| Optimization Option | Optimization Focus | Core Technical Actions |
| --- | --- | --- |
| Phase A | Algorithm Restructuring | Vectorized (material, location) grouping + pre-aggregation with indexing |
| Phase B | I/O Optimization | Convert intermediate results to Parquet + cumulative tables + column selection |
| Phase C | Data Standardization | One-time standardization of identifiers and dates; eliminate redundant conversions in downstream modules |
| Phase D | Parallelization Tuning | Task chunking + separation of CPU-bound and I/O-bound workloads + worker count optimization |

The final solution will be determined based on diagnostic findings and mutually agreed upon with P&G before implementation.

Explicitly Excluded: Any modification to business logic, addition of new features, UI/UX changes, or support for new data schemas.

Engineering Enablement

Refactor optimized code to meet engineering standards:

Configuration management.

Structured logging and exception handling.

Unit/integration tests (pytest).

Docker file for containerization.

Explicitly Excluded: Full CI/CD pipeline setup or hands-on deployment into P&G’s Azure PaaS environment. The Supplier will provide deployment guidance and scripts only.

Delivery & Knowledge Transfer

Deliver complete source code, technical documentation, deployment guide, and performance benchmark report.

Conduct one (1) online training session for designated P&G users.

  - Deliverables

    - Diagnostic & Planning Phase

  - Detailed analysis of bottlenecks using profiling tools

  - Clear description of implementation approach for Phases A–D (algorithm, I/O, standardization, parallelization).

  - Projected performance gains aligned with the official projection table.

    - Development & Engineering Phase

  - Fully refactored Python code implementing Phases A, B, and C.

  - Modular, well-documented, and compliant with P&G’s engineering standards (type hints, logging, error handling).

  - Note: Phase D (parallelization) is included only if task independence is confirmed and approved by P&G.

  - Configuration files (YAML/JSON) with schema validation

  - Comprehensive unit and integration tests (pytest).

  - Docker file for containerization.

  - Other standard devops files.

    - Validation & Documentation Phase

  - Side-by-side comparison of before/after runtimes for all data scales (500 / 5,000 / 50,000 rows).

  - Architecture & Design Document: Explains key changes, data flow, and optimization strategies.

  - Deployment & Operations Guide: Instructions for running the system locally and deploying to Azure

  - Code Inline Comments & README: Sufficient for P&G engineers to maintain and extend.

  - Complete list of third-party libraries (with versions) used in the solution.

    - Knowledge Transfer

  - One live virtual session for P&G key users covering:

    - How to run simulations.

    - How to interpret logs and performance metrics.

    - Basic troubleshooting guidance.

Project Delivery and Development Requirements

4.1 Project Schedule/Timeline

| Milestone Date | Phase | Key Activities & Deliverables | Dependencies / Notes |
| --- | --- | --- | --- |
| By Dec 22, 2025 | Kickoff & Planning | - P&G issues Purchase Order (PO) | Development cannot begin until proposal is formally approved by P&G. |
| Dec 25, 2025 | Resource Mobilization | - Dedicated development engineer(s) assigned and ready to start work（Remote） - Access granted to code repository, test data, and development environment | P&G must provide complete test datasets (BC S9, OC S1) and stable dev environment by this date. |
| By Jan 23, 2026 | Development & Testing | - Finalize and sign off on Technical Optimization Proposal (including scope, success criteria) - Complete code refactoring (Phases A, B, C ± D) - Deliver Optimized Source Code - Conduct Module-level SIT (System Integration Testing) - Submit Performance Benchmark Report | Results pass functional validation |
| By Feb 28, 2026 | Engineering Enablement & Handover | - Finalize Dockerization & Deployment Package - Deliver full Technical Documentation (Architecture, Deployment Guide, SBOM) - Conduct Knowledge Transfer Session - Provide all artifacts for Azure cloud deployment (scripts, config templates) | “Cloud deployment engineering” means delivering deployable assets and guidance—not performing the actual deployment into P&G’s Azure PaaS, which remains P&G’s responsibility. |

Key Assumptions for Timeline Adherence

- P&G provides complete, accurate, and representative test data by Dec 29, 2025.

- P&G grants timely access to a stable development/test environment matching production specs.

- P&G provides prompt feedback and approvals during UAT and documentation review (within 5 business days per cycle).

- No changes to core business logic or input/output schemas are requested after Dec 22, 2025.

4.2 Development Requirements

Development and deployment specification/process should follow what defined by P&G such as (but not limit to) Java based programming language and Agile/Scrum methodologies with governing and guiding by P&G, etc.

If the system/services are hosted in P&G PaaS, the source code should be placed in P&G GitLab, design the system in micro-service architecture with accepting governance and guideline from P&G, deploy the services to P&G PaaS platform through the CI/CD process defined by P&G and also use the existing common services defined in P&G PaaS platform such as (but not limit to) authentication & authorization services, logging services, message services, streaming services, monitoring services and file services, etc.

4.3 Source Code Requirements

Post the closure of this project, P&G will own the source code of all program parts including customization part, commercial off-the-shelf or component off-the-shelf products (being typically characterized by stable APIs, documentation, trainings and available 3rd party integrators etc.).

With the software upgrade, new source code is also needed to be shared to P&G with no additional charges.

P&G should have all the privileges to modify, update or delete the source code provided by Vendor. P&G have full permissions and autonomy to deploy and use vendor's product in Greater China.

IP (Intellectual Property) of existing product source code is owned by SELLER. IP of any source code for customized development requested by P&G is owned by P&G.

Success Criteria

5.1 System

By module and total simulation model performance meeting 99% requirement with data (test results) support and delivering within abovementioned CPS.

The optimized simulation model—both at the individual module level and as an end-to-end system—must meet or exceed 99% of the performance targets outlined below, and delivered within the agreed-upon CPS framework.

On-Premises Performance (8-core and 16-core)

For 5,000-row Global_Network datasets:

End-to-end simulation runtime must be ≤ 5–7 minutes per simulation day.

Scalability to 50,000 rows (10× scale):

The solution must support processing of 50,000-row Global_Network datasets, where the final target will be confirmed based on measured performance after completion of local optimization (expected ≤ 2 hours total for a simulation day).

Cloud Deployment Readiness

The Supplier shall deliver a cloud-ready solution that fulfills the following:

Security & Compliance:

Complete all required internal security review processes (e.g., iRisk assessment) and provide all necessary documentation (e.g., SBOM, architecture diagrams, data flow maps).

Toolchain Alignment:

Adhere to P&G’s standards for project management, product lifecycle, and DevOps tooling (e.g., Azure DevOps, GitHub, CI/CD pipelines), as communicated during onboarding.

Cloud Performance Expectation:

The deployed cloud solution must match or exceed the performance of the optimized local version. The specific cloud performance target will be mutually agreed upon after the local optimization phase is complete and baseline metrics are established.

Service Level Agreements

6.1 Incident Management

| Category | Severity Definition | Response Time | Resolution Time | Update frequency | RCA Submission |
| --- | --- | --- | --- | --- | --- |
| P1 | - Business is at risk. Critical functions of application(s) are unavailable without work around in place - System crashes, failure or not executable Example: - >20% application(s) users unable to register/log-in - Any key interfaces are not accessible. The key interfaces are identified by P&G | <15 mins (by Phone) <30 mins (by other channels) | <=2 hours | Every 30 minutes | 1 calendar days |
| P2 | - Production system down. Business is significantly impacted. Important functions of application(s) are unavailable, but work around is in place; or 5% ~ 20% users are affected by reliability or performance (error, slow); - A component of a systems is problematic or failing but the overall system or application is accessible and functioning properly - Incident affects business process efficiency to 50% - Workaround in place but needs long time to execute and/or affects up to 20% of total consumer or system users - Calculation error in important function or module - Data cannot be saved as required - Application cannot execute pre-defined workflow Example: - 5% ~ 20% application(s) users unable to register/log-in - One or more CBPs cannot be executed but workaround (ad hoc manual update) can still meet business needs | <30 mins | <=4 hours | Every 2 hrs | 2 calendar days |
| P3 | - Production system impaired. Important functions of application(s) are impaired or degraded; Workaround in place OR less than 5% consumers or system users are affected by reliability or performance (error, slow); - Incident happens partially every day (between 5 to 10 times within a business process or application) - Data, field, text, picture or other parts of Front-End cannot display accurately - Slight calculate error, but data in database is accurate Example: - Data, field, text, picture or other parts of Front-End cannot display accurately - 1% ~ 5% application(s) users unable to register/log-in | <4 hour | <=24 hours | Every 6 hrs | 3 calendar days |
| P4 | - System impaired. Non-critical functions of application(s) are behaving abnormally; or a time-sensitive development issue; or several random users are affected by reliability or performance (error, slow); - Incident happens partially every day (less than 5 times of a business process) and does not affect any CBPs - RFIs/RFCs (Note: RFC will need to follow the change management process) - Acceptable workaround in place OR affects less than 5% consumer or system users - Color, field, text, picture or other parts of Front-End needs to be revised to meet client’s requirement - System configurations to be revised to meet client’s requirement Example: - Access request - Report requested by business - An authorized user is affected, cannot use the System partially or completely, partial failure or standard and low acuteness | <8 hour | <=4 working days | Daily | 5 calendar days |

Other Requirements

7.1 Trainings

Training must be provided to all key users and should be supplied with key documents (User manual and other sign off documents). User Manuals can be a blend of documents (e.g. Word Processing based, or Presentation based) and multimedia (e.g. videos).

7.2 Testing

To support a qualified product or feature delivery, the SELLER should provide necessary tests with following P&G standard in release with regardless in project phase or operation phase. The tests should include : unit tests, automated function tests, integration tests, integrated performance tests and penetration tests.

All the tests should be performed in the Dev and QA environment without impacts on the production site. Also, backend APIs should be tested using proper ways to ensure even the logic is changed in the backend.

Acceptance Requirement

All the acceptance report takes effect only after being signed or email confirmed by P&G’s authorized person. Only deliverables passed acceptance could be formal project deliverable.

8.1 System Acceptance

The system should be checked by project scope, functional and non-functional requirements, system solution, kinds of test results, issue and bug fixes, quality report and other required implementations in this document. Only the validated ones could be accepted.

8.2 Service Acceptance

Service should be checked by provided business and technology capability, whether it can be finished by time, by quality. Only the validated ones could be accepted.

Training and knowledge transfer service should be checked by training material documents’ quality, training style, training records, trainee feedback and satisfaction index. Only the validated ones could be accepted.

Ongoing service should be checked by ongoing response time, supporting quality, problem solving period etc. Only the validated ones could be accepted.

8.3Document Acceptance

All the documents produced during project implementation should be collected, checked, and provided to P&G. Project management stands for management required documents like project plans/weekly reports etc. Product document stands for product related materials like architecture diagrams/documents, prototypes, requirement documents and so on.

The project management documents should be checked by readiness, standardized format, content completeness. Only the validated ones could be accepted.

The product documents should be checked by readiness, standardized format, content completeness/details/correctness/clearness. Only the validated ones could be accepted.

Quotation

|  | Items | Services | Project Role | Language Ability | Charging Mode | Price | Quantity | Amount |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Diagnosis & Design | Diagnosis | Environment setup & data ingestion Performance analysis Root cause analysis Optimization plan evaluation | Data Engineer / DBA / Algorithm Engineering | Chinese 中文 | FP | ¥1,850 | 7 | ¥12,950 |
| Performance Optimizing | Performance optimizing | Code optimization architecture | Data Engineer / DBA / Algorithm Engineering | Chinese 中文 | FP | ¥1,850 | 10 | ¥18,500 |
|  |  | Pipeline optimization | Data Engineer / DBA / Algorithm Engineering | Chinese 中文 | FP | ¥1,850 | 3 | ¥5,550 |
|  |  | Unit testing & validation | Data Engineer / DBA / Algorithm Engineering | Chinese 中文 | FP | ¥1,850 | 5 | ¥9,250 |
| Engineering | Engineering | Module decoupling, configuration-driven architecture, logging/exception standardization, documentation writing | Data Engineer / DBA / Algorithm Engineering | Chinese 中文 | FP | ¥1,850 | 30 | ¥55,500 |
| Deployment | Deployment | Azure environment setup, CI/CD, security compliance check | Data Engineer / DBA / Algorithm Engineering | Chinese 中文 | FP | ¥1,850 | 10 | ¥18,500 |
| Knowledge Transfer | Knowledge Transfer | UAT support, document handover, training | Data Engineer / DBA / Algorithm Engineering | Chinese 中文 | FP | ¥1,850 | 5 | ¥9,250 |
| Maintenance | Maintenance | Emergency issue response, configuration consultation | Data Engineer / DBA / Algorithm Engineering | Chinese 中文 | FP | ¥1,850 | 12 | ¥22,200 |
|  |  |  |  |  |  |  | 82.00 |  |
| Subtotal for Project Quotation |  |  |  |  |  |  |  | ¥151,700 |
| Subtotal for Project Quotation（Discount 3%） |  |  |  |  |  |  |  | ￥146,693.90 |

Billing will be executed after the delivery completion of the deliverables and Customer’s acceptance as defined in the SOW have been successfully completed and aligned between P&G and the SELLER.

Payment term: net 180 days from the date of receipt of correct invoice by P&G.

Rate Card

For additional development work and change request. Man-day rate will follow below rate card.

| Discipline | Role | Experience | Man-Day Price (RMB)- (Exclude VAT) | Man-Monthly Price(RMB)- (Exclude VAT) |
| --- | --- | --- | --- | --- |
| Data Engineer/DBA | Junior Developer | 1-3 years | 1,140.00 | 24,795.00 |
| Data Engineer/DBA | Developer | 3-5 years | 1,490.00 | 32,407.50 |
| Data Engineer/DBA | Senior Developer | 6-8 years | 1,850.00 | 40,237.50 |
| Data Engineer/DBA | Lead Developer | 6+ years | 2,560.00 | 55,680.00 |

SOW breach or Discontinuation

If Seller breaches the obligations and terms under this SOW or terminate the service due to Seller’s reason, P&G has the right to reject/withhold to pay or claim back all the service fee paid to the SELLER under the SOW and P&G has right to ask the SELLER to pay additional penalties or loss under the AGREEMENT. After the termination or expiration of the AGREEMENT between P&G and the SELLER, the SELLER agrees to provide to P&G the technical assistance necessary for P&G to operate the technical structure, source codes, system, software, relevant development, data under the project by P&G. If the technical structure, source codes, data/information, etc. is found by P&G to be incomplete or inaccurate, the SELLER should provide the complete and accurate version within 2 days upon P&G’s written notice.

Appendix

Below are P&G Privacy and Information Security Requirements and PO Terms which SELLER should follow.

https://www.pgsupplier.com/en-US/tools-and-services/purchase-orders-terms-and-conditions

AGREED TO:

P&G (Guangzhou) Technology Innovation Co., LTD	    Chinasoft

广州宝洁科技创新有限公司	                                                 中软

Authorized Representative Signature                         	     Authorized Representative Signature

NAME: 	                                                                                            NAME:

Title:	                                                                                            Title:

_____________________________	                                     _____________________________

Date: _________________________

Project Manager Signature

NAME

Title

_____________________________

Date: _________________________	                                    Date: _________________________